VIBE HOUSE

DevOps Consultant Meeting — Follow-Up Document

Meeting Date: April 1, 2026  |  Property: Koramangala — 5 Floors, 39 Rooms, 119 Beds

# 1. Meeting Context

This document captures the key decisions, recommendations, and action items from the DevOps consultant meeting held on April 1, 2026. The meeting was called to validate the proposed production architecture for Vibe House’s hostel management platform, currently in development on Railway and planned for production deployment on AWS.

The discussion covered infrastructure choices (ECS configuration, load balancing, database), deployment strategy (blue-green vs rolling updates), handling of race conditions in the booking flow, third-party API rate limits (eZee PMS), and caching strategy for room rates.

# 2. Attendees

| Name | Role | Notes |
| --- | --- | --- |
| Anil | DevOps Consultant | External advisor |
| Amit | Product / Business Lead | Provided eZee context |
| Upamanyu | Lead Developer | Built the current stack |

# 3. Key Decisions & Recommendations

The following decisions were made or validated during the meeting, mapped against the questions from the preparation document:

| Topic | Decision | Rationale |
| --- | --- | --- |
| Container Orchestration (ECS vs EKS) | Use ECS with 2 clusters, each running 2 tasks (primary + secondary failover). EKS and blue-green deemed overkill at current scale. | Cost-effective at ~$30–35/cluster. Failover handled by primary/secondary task setup. |
| Auto-Scaling Policy | Set auto-scaling targets at 45–50% for both CPU and memory. If either crosses 50%, a new machine attaches automatically. | Prevents sudden impact during gradual traffic increases. Ensures headroom before degradation. |
| Load Balancer | Use ALB. No need for Nginx or other alternatives. | ALB supports session transfer natively, required for the booking flow. |
| Database (RDS) | Use RDS with Aurora PostgreSQL (not community edition). No Multi-AZ needed at current stage. | Aurora provides Point-in-Time Recovery (PITR) — data recovers within seconds if something crashes. Multi-AZ deferred. |
| Race Conditions & Booking Queue | SQS FIFO confirmed. Implement retry with deadlock handling. | Prevents race conditions when multiple guests book limited rooms. Deadlock retry ensures failed transactions are re-processed. |
| eZee Rate Limits | 25 req/min sufficient for launch. Plan to request increase or upgrade plan when scaling (~6 months). | Third-party dependency — only option is to wait or upgrade. Show users a waiting message if queue backs up. |
| Redis Cache for Room Rates | Continue using Redis. Review cache invalidation timing based on eZee’s price update reflection speed. | 24-hour invalidation may be too long. Match invalidation to how fast eZee reflects changes on OTAs. |
| Blue-Green Deployment | Not recommended. Use rolling updates with primary/secondary failover. | Blue-green doubles costs. 2-task ECS setup with auto-scaling provides sufficient zero-downtime. |

# 4. Topics Not Yet Resolved

The following items from the preparation document were not addressed during the meeting and require follow-up:

- Networking: NAT Gateway vs Elastic IP vs no fixed IP — depends on whether eZee/MyGate require IP whitelisting.

- Secrets Management: AWS Secrets Manager vs SSM Parameter Store — not discussed.

- CI/CD Pipeline Details: GitHub Actions → ECR → ECS flow not explicitly walked through.

- Multi-Property Architecture: Not discussed in depth. Revisit when property #2 planning begins.

- Monitoring & Alerting Stack: CloudWatch vs alternatives not discussed.

- Dev Environment Strategy: Full ECS dev environment vs local Docker Compose not addressed.

# 5. Action Items

| Action Item | Owner | Deadline | Details |
| --- | --- | --- | --- |
| Confirm eZee price reflection timing | Product / Ops Team | Before prod launch | Check how fast price changes in eZee reflect on OTAs. Set Redis invalidation accordingly. |
| Confirm eZee & MyGate rate limits | Backend Team | Before prod launch | Contact support to get documented rate limits for production. |
| Configure ECS clusters (2 tasks each) | DevOps / Apon | Sprint 1 | Primary + secondary tasks. Auto-scaling at 45–50% CPU/memory. |
| Migrate to Aurora PostgreSQL on RDS | Backend Team | Before prod migration | Migrate from Neon.tech. Enable PITR. |
| Implement SQS retry + deadlock handling | Backend Team | Before prod launch | Add dead-letter queue and retry logic for booking race conditions. |
| Plan eZee rate limit upgrade | Product / Ops Team | Month 3–6 | Monitor volume. Request increase before hitting 25 req/min ceiling. |
| Design user-facing queue message | Frontend / UX Team | Before prod launch | Friendly waiting/processing message when SQS queue has backlog. |

# 6. Revised Architecture Summary

Based on the meeting outcomes, the revised production architecture:

| Component | Original Proposal | Post-Meeting Decision |
| --- | --- | --- |
| Compute | ECS Fargate, 2× API + 2× Frontend + Redis + Worker | ECS with 2 clusters, 2 tasks each (primary + secondary). Auto-scale at 45–50%. |
| Load Balancer | ALB (~$18/mo) | ALB confirmed. Session transfer support needed for bookings. |
| Database | RDS PostgreSQL t3.micro | RDS Aurora PostgreSQL with PITR enabled. No Multi-AZ for now. |
| Deployment | Blue-green via CodeDeploy | Rolling updates with primary/secondary failover. Blue-green deferred. |
| Message Queue | AWS SQS (3 queues) | SQS FIFO confirmed. Add retry with deadlock handling + DLQ. |
| Cache | Self-hosted Redis container | Redis confirmed. Adjust invalidation based on eZee price update speed. |

# 7. Consultant’s Overall Assessment

The consultant (Anil) gave a positive assessment of the overall architecture and tech stack. He noted that the technology choices are sound and the architecture is well-planned for the current stage. He specifically acknowledged the implementation quality as impressive for an early-stage project.

The key theme of his recommendations was to avoid over-engineering at this scale (~0.5 req/sec, single property) while ensuring the foundation supports future growth to 3–5 properties.

# 8. Next Steps

- Complete all pre-production action items (Section 5) before migrating from Railway to AWS.

- Set up ECS clusters with the recommended 2-task primary/secondary configuration.

- Migrate database from Neon.tech to RDS Aurora PostgreSQL and validate PITR.

- Conduct load testing to validate auto-scaling triggers at 45–50% thresholds.

- Schedule a follow-up session with Anil if questions arise during implementation.

Document prepared based on meeting recording and preparation notes.

For questions or corrections, contact the Vibe House tech team.